# 2024-12-17 - App ConMon - Field

## Change Requests

This Change is a fix for Internal IP disclosure in the Location header in field-management service

| Change request numbers | Change Description | Contact/sponsor | Notes |
| --- | --- | --- | --- |
| CHG0046364 | Hosts: field-docker-app1/2 in all app vpcs (fppa, usdod, usdoddr) - Fix for Web Server HTTP Header Internal IP Disclosure - Application Hosts - CEHC-5708 - [Due Dec. 05] Low - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field Staging Test - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field | Aconex Field Dev team: Amit Samanta Aconex Field Dev Manager: Mohan Seemakurthi |  |

## Tickets

| Key | Summary | T | Created | Updated | Due | Assignee | Reporter | P | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CEHC-5708 | [Due Dec. 05] Low - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field |  | Jun 11, 2024 | Dec 15, 2024 | Dec 04, 2024 | Raghavendra Kasinadhuni | Azeez Zackriah |  | Staging Test | Unresolved |

1 issue

## Exceptions

No smoke or regression test - There isn't a way to test Field until Field supports Opensearch. Additionally, these are the reference tickets for the turn off period & Research Spike  CEHC-5859 - Research Spike – Turn Off Field Containers To Do &   CEHC-4763 - Research spike: Provision / Create Field specific AWS Open Search creds Done - will happen after 3PAO pentest.

All field releases need the step 'Make OracleDB read/writable' in DR as they have a table that needs to be updated in their PDB as the application is being brought up.

## Rationale for an exception for addressing the Trivy Scan findings

In the current conmon release, it wouldn't be viable to address the trivy scan vulnerabilities as the current Major version of Field (23.2.6) is more than 1.5 years old and changing the library versions to address the vulnerabilities in the older Field version will have a huge impact and bring in compatibility issues with the other services.

## Trivy Scan findings remediation plan

Plan or Jira tickets for the remediation of Trivy scan findings are given for tracking purpose.

The findings of Trivy scan will be resolved in the release along with Opensearch migration / JDK17 upgrade / Spring upgrade

| Key | Summary | T | Created | Updated | Due | Assignee | Reporter | P | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACONEX-312465 | Aconex Field Web ¦ Field Daily Reports ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 03, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312464 | Aconex Field Web ¦ Custom Fields ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 11, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312463 | Aconex Field Web ¦ Field API ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 16, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | In Progress | Unresolved |
| ACONEX-312462 | Aconex Field Web ¦ Field Filestore ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 05, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312461 | Aconex Field Web ¦ Field Reports ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 03, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312366 | Aconex Field Web ¦ Field management ¦ resolve trivy scan vulnerabilities |  | Nov 12, 2024 | Nov 27, 2024 |  | Amit Samanta | Amit Samanta |  | Done | Done |
| ACONEX-312342 | Aconex Field Web ¦ Field Comments ¦ Fix Trivy Scan vulnerabilities |  | Nov 12, 2024 | Nov 18, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312341 | Aconex Field Web ¦ Field Checklists ¦ Fix Trivy Scan vulnerabilities |  | Nov 12, 2024 | Nov 28, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |

8 issues

## Manifests

| Manifest Path | Artifacts | Docker Image ID (when appropriate) / Artifact Description |
| --- | --- | --- |
| meta/jenkins/jobs/nexus/prepare-manifest/2839/manifest.txt | Artifacts related to Field Management: aconex-docker-images/field_management/field_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar aconex-docker-images/field_management/field-database_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar aconex-deploy/field_management/field_deploy_scripts_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar.gz | c5763328 |

Sync Multi Manifest String

meta/jenkins/jobs/nexus/prepare-manifest/2839/manifest.txt

## Rollback

For rollback, resources from both CE and AppDev will be on-call and have a clear understanding of expectations to resolve as per AppDev management directive.

| Task | Steps/Action |
| --- | --- |
| Rollback to previous working version | Dashboard → aconex-jobs → ACX-Field → field-management URL: aconex-jobs/job/ACX-Field/job/field-management/ - Click on Build with parameters - vpc_name: <App VPC> - rpm_version: 23.2.5-1.20241105.1341.rbde6731d4fa603d07d5f7c1bdf95a256ffb10659 - deployment_artifact: field_deploy_scripts_23.2.5-1.20241105.1341.rbde6731d4fa603d07d5f7c1bdf95a256ffb10659.tar.gz - Click on build |