# 2024-12-17 - App ConMon - Field

## Change Requests

This Change is a fix for Internal IP disclosure in the Location header in field-management service

| Change request numbers | Change Description | Contact/sponsor | Notes |
| --- | --- | --- | --- |
| CHG0046364 | Hosts: field-docker-app1/2 in all app vpcs (fppa, usdod, usdoddr) - Fix for Web Server HTTP Header Internal IP Disclosure - Application Hosts - CEHC-5708 - [Due Dec. 05] Low - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field Staging Test - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field | Aconex Field Dev team: Amit Samanta Aconex Field Dev Manager: Mohan Seemakurthi |  |

## Tickets

| Key | Summary | T | Created | Updated | Due | Assignee | Reporter | P | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CEHC-5708 | [Due Dec. 05] Low - Web Server HTTP Header Internal IP Disclosure - Application Hosts - Field |  | Jun 11, 2024 | Dec 15, 2024 | Dec 04, 2024 | Raghavendra Kasinadhuni | Azeez Zackriah |  | Staging Test | Unresolved |

1 issue

## Exceptions

No smoke or regression test - There isn't a way to test Field until Field supports Opensearch. Additionally, these are the reference tickets for the turn off period & Research Spike  CEHC-5859 - Research Spike – Turn Off Field Containers To Do &   CEHC-4763 - Research spike: Provision / Create Field specific AWS Open Search creds Done - will happen after 3PAO pentest.

All field releases need the step 'Make OracleDB read/writable' in DR as they have a table that needs to be updated in their PDB as the application is being brought up.

## Rationale for an exception for addressing the Trivy Scan findings

In the current conmon release, it wouldn't be viable to address the trivy scan vulnerabilities as the current Major version of Field (23.2.6) is more than 1.5 years old and changing the library versions to address the vulnerabilities in the older Field version will have a huge impact and bring in compatibility issues with the other services.

## Trivy Scan findings remediation plan

Plan or Jira tickets for the remediation of Trivy scan findings are given for tracking purpose.

The findings of Trivy scan will be resolved in the release along with Opensearch migration / JDK17 upgrade / Spring upgrade

| Key | Summary | T | Created | Updated | Due | Assignee | Reporter | P | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACONEX-312465 | Aconex Field Web ¦ Field Daily Reports ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 03, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312464 | Aconex Field Web ¦ Custom Fields ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 11, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312463 | Aconex Field Web ¦ Field API ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 16, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | In Progress | Unresolved |
| ACONEX-312462 | Aconex Field Web ¦ Field Filestore ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 05, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312461 | Aconex Field Web ¦ Field Reports ¦ Fix Trivy Scan vulnerabilities |  | Nov 14, 2024 | Dec 03, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312366 | Aconex Field Web ¦ Field management ¦ resolve trivy scan vulnerabilities |  | Nov 12, 2024 | Nov 27, 2024 |  | Amit Samanta | Amit Samanta |  | Done | Done |
| ACONEX-312342 | Aconex Field Web ¦ Field Comments ¦ Fix Trivy Scan vulnerabilities |  | Nov 12, 2024 | Nov 18, 2024 |  | Mohan Seemakurthi | Mohan Seemakurthi |  | Done | Done |
| ACONEX-312341 | Aconex Field Web ¦ Field Checklists ¦ Fix Trivy Scan vulnerabilities |  | Nov 12, 2024 | Nov 28, 2024 |  | Devraj Kumar | Mohan Seemakurthi |  | Done | Done |

8 issues

## Manifests

| Manifest Path | Artifacts | Docker Image ID (when appropriate) / Artifact Description |
| --- | --- | --- |
| meta/jenkins/jobs/nexus/prepare-manifest/2839/manifest.txt | Artifacts related to Field Management: aconex-docker-images/field_management/field_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar aconex-docker-images/field_management/field-database_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar aconex-deploy/field_management/field_deploy_scripts_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar.gz | c5763328 |

Sync Multi Manifest String

meta/jenkins/jobs/nexus/prepare-manifest/2839/manifest.txt

Pre Deployment

| Primary VPC Only Run Maintenance Enable job | Prod: Not required for Pre-Prod or Prod-DR Non Prod: Not required for Stage-DR Dashboard → platform-jobs → patching → maintenance-enable URL: platform-jobs/job/patching/job/maintenance-enable - Click on Build with Parameters - vpc_name: <app-vpc> e.g. sentqa304 / gstg004 / usdod / fppa / usdoddr - stop_babylon_web_app: true - stop_babylon_indexer: true - stop_all_services: true - aconex_pp_version: v24.12.content or latest - Click Build | Job completes successfully. Maintenance page for users. |
| --- | --- | --- |
| https://localhost:10081/job/platform-jobs/job/patching/job/maintenance-enable/909/parameters/ https://localhost:10081/job/platform-jobs/job/patching/job/maintenance-enable/909/console |  |  |
| Sync Manifests | Dashboard → platform-jobs → nexus → sync-manifest-file URL: platform-jobs/job/nexus/job/sync-manifest-file - Click on Build with parameters - manifest_path:<take-paths-from-manifest-table-above> - repo_type :raw - utils_version: v24.04 or latest - Click on Build |  |
| https://localhost:10081/job/platform-jobs/job/nexus/job/sync-manifest-file/3505/parameters/ https://localhost:10081/job/platform-jobs/job/nexus/job/sync-manifest-file/3505/console |  |  |
| Import the docker image | Dashboard → platform-jobs → nexus → import-docker-image URL: platform-jobs/job/nexus/job/import-docker-image image_file; strip_registry. aconex-docker-images/field_management/field_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar; checked. aconex-docker-images/field_management/field-database_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar; checked. | All jobs should complete successfully |
| https://localhost:10081/job/platform-jobs/job/nexus/job/import-docker-image/1113/parameters/ https://localhost:10081/job/platform-jobs/job/nexus/job/import-docker-image/1113/console https://localhost:10081/job/platform-jobs/job/nexus/job/import-docker-image/1114/parameters/ https://localhost:10081/job/platform-jobs/job/nexus/job/import-docker-image/1114/console |  |  |
| Stage DR and Prod DR deploys only! Make the db1 database writable so that the schema changes to the DB part of the deploy do not fail. Permanent Link. | Disable transaction log processing - Log on to database host using your Active Directory user name and password. - Right mouse click on the Start menu and select Computer Management - Expand the Task Scheduler and select the first folder (Library) - Select "Download 5 minute transaction logs" job and disable it Enable the database - Log on to Jenkins - Navigate to platform-jobs / disaster-recovery / make-db-writeable - Parameters: - dbhost: db1 - vpc_name: Select the appropriate app vpc - acx_instance: Select the appropriate app vpc - aconex_pp: v24.10.02 or latest - Domain_Join_User: this is your user name, used to log on to the host - Domain_Join_Password: your password for this environment - Build the job | 5 minute download job will NOT run. These will fail as the next step makes the database writable. Once turned back on post deploy, it will catch up. |
| DR Only | Make OracleDB read/writable for the application deployment Oracle DB - Make DR Writable Section "Bring DR up in Read/Write Mode" Oracle DB - Make DR Writable ¦ Note The steps below are manual steps to get the Oracle Database (oracle-db1) into read/write mode to allow changes to happen. Note: This should not be left in read/write mode for extended periods of time or the log transport will fall too far behind and will need manual intervention to get it back in sync and working again. In order to get this done, you will need to login to both the DR oracle-db1 host as well as the Primary oracle-db1 host. For reference, the DR oracle-db1 (target) host will be referred to below as the Standby Database. The Primary oracle-db1 (Source) will be referred to as the Primary Database Oracle DB - Make DR Writable ¦ Bring DR up in Read/Write Mode ### Bring DR up in Read/Write Mode On Standby Database, execute the following: Step One) Login to the Oracle user on the Standby DB1 host sudo su - oracle Step Two) Login to SQL Plus as the sys user sqlplus / as sysdba Step Three) Cancel Auto log application ALTER DATABASE RECOVER MANAGED STANDBY DATABASE CANCEL; Step Four) Create a Guaranteed restore point CREATE RESTORE POINT Standby_flashback_testing GUARANTEE FLASHBACK DATABASE; On Primary Database, Execute the following: Step One) Login to the Oracle user on the Primary DB1 host sudo su - oracle Step Two) Login to SQL Plus as the sys user sqlplus / as sysdba Step Three) Archive the current log file ALTER SYSTEM ARCHIVE LOG CURRENT; Step Four) Pause the log shipping to the standby database: ALTER SYSTEM SET LOG_ARCHIVE_DEST_STATE_3=DEFER; On the Standby Database, Execute the Following: Step One) Login to the Oracle user on the Standby DB1 host sudo su - oracle Step Two) Login to SQL Plus as the sys user sqlplus / as sysdba Step Three) Activate the standby database - (make it primary) ALTER DATABASE ACTIVATE STANDBY DATABASE; Step Four) Open the database ALTER DATABASE SET STANDBY DATABASE TO MAXIMIZE PERFORMANCE; ALTER DATABASE OPEN; Step Five) Ensure the PDB's are open alter pluggable database all open; You can double check to ensure all PDB's are open by running the following: show pdbs Expected output should be this: 19:23:10 sys@GSTG004D:ORACLE-DB1> show pdbs CON_ID CON_NAME OPEN MODE RESTRICTED ---------- ------------------------------ ---------- ---------- 2 PDB$SEED READ ONLY NO 3 GSTG004DB1 READ WRITE NO 4 ACXNAV READ WRITE NO 5 FIELD_CHECKLISTS READ WRITE NO 6 FIELD_COMMENTS READ WRITE NO 7 FIELD_FILESTORE READ WRITE NO 8 FIELD_MANAGEMENT READ WRITE NO 9 FIELD_REPORTS READ WRITE NO You can double check to ensure the database is read/write mode by executing the following query select open_mode from v$database; Expected output should be this: SQL> select open_mode from v$database; OPEN_MODE -------------------- READ WRITE |  |

## Change Tasks - Platform Tasks

| Change Tasks/Steps |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task No | Task Name | Steps / Actions |  | Validation | Notes |
| 1 | Deploy Field Management Service | Dashboard → aconex-jobs → ACX-Field → field-management URL: aconex-jobs/job/ACX-Field/job/field-management - Click on Build with parameters - vpc_name: <app-vpc-name> - rpm_version: 23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010 - deployment_artifact: field_deploy_scripts_23.2.6-2.20241212.0801.r84df587354a14e336085b2280df12358b0a9d010.tar.gz - Click on build |  | Job should complete successfully |  |

## Post Validation Step

| Run Maintenance disable job | Prod: Not required for Pre-Prod or Prod-DR Dashboard → platform-jobs → patching → maintenance disable URL: platform-jobs/job/patching/job/maintenance-disable - Click on Build with Parameters - vpc_name: <app-vpc> - aconex_pp_version: v24.12.content or latest - Click on Build |
| --- | --- |

## Validation Steps
Note: Validation can be done only after maintenance mode is off i.e. once Babylon application is up.

| Post steps |  |  |  |
| --- | --- | --- | --- |
| Task No. | Task Name | Steps / Actions | Validation |
| 1 | Vary the response of the curl command for the each of the services | Please run below command on their respective host, replace hostname with respective hostname were deployment is done. Field Management: field-docker-app1.<app vpc> curl -k https://localhost:8080/field/api/healthcheck field-docker-app2.<app vpc> curl -k https://localhost:8080/field/api/healthcheck | Api Should return the below response for each of the services Field Management {"databaseHealthCheck":{"healthy":true}} |
| 2 | Basic smoke test of the Field modules | Go to Aconex UI and navigate around the Field modules likes Issues/Inspections/Daily Reports/Punchlists. Observe the pages are loading without any errors. |  |
| 3 | DR ONLY must do | Put OracleDB back to Standby after the application deployment Oracle DB - Make DR Writable Section "Reset DR back to Read Only Mode" Oracle DB - Make DR Writable ¦ Reset DR back to Read Only Mode ### Reset DR back to Read Only Mode On Standby Database, execute the following: Step One) Login to the Oracle user on the Standby DB1 host sudo su - oracle Step Two) Login to SQL Plus as the sys user sqlplus / as sysdba Step Three) Shut down the database shutdown immediate; Step Four) Startup the database in Mount mode STARTUP MOUNT FORCE; Step Five) Flashback the database to the restore point (note: we can't have long gap between making the database read/write and standby) FLASHBACK DATABASE TO RESTORE POINT Standby_flashback_testing; Step Six) Convert the database back to a Standby database ALTER DATABASE CONVERT TO PHYSICAL STANDBY; Step Seven) Put the standby database in Managed Recover Mode ALTER DATABASE RECOVER MANAGED STANDBY DATABASE DISCONNECT; Step Eight) Open the database in Read Only Mode ALTER DATABASE OPEN READ ONLY; The Last step is to cleanup the restore point built to get us back to this point. It is recommended that you first enable log shipping on the Primary side and double check to ensure everything is working correctly using the instructions below then execute this step on the Standby Database oracle-db1: DROP RESTORE POINT Standby_flashback_testing ; You can double check to ensure the database is in read/write mode by executing the following query select open_mode from v$database; Expected output should be this: (Note: It's possible that the open mode may only say "READ ONLY". This is also acceptable) SQL> select open_mode from v$database; OPEN_MODE -------------------- READ ONLY WITH APPLY On Primary Database, Execute the following: Step One) Login to the Oracle user on the Primary DB1 host sudo su - oracle Step Two) Login to SQL Plus as the sys user sqlplus / as sysdba Step Three) Re-enable log shipping ALTER SYSTEM ARCHIVE LOG CURRENT; ALTER SYSTEM SET LOG_ARCHIVE_DEST_STATE_3=ENABLE; To ensure that log shipping is working correctly, you can execute the following two queries on the Primary and Standby databases First, get the latest archived log number from the Primary Database select max(SEQUENCE#) from v$archived_log; Expected outcome would be something similar to this: 22:14:45 sys@GSTG004D:ORACLE-DB1> select max(SEQUENCE#) from v$archived_log; MAX(SEQUENCE#) -------------- 6737 1 row selected. Next, See what log number was last received and applied from the Standby Database SELECT al.thrd "Thread", almax "Last Seq Received", lhmax "Last Seq Applied" FROM (select thread# thrd, MAX(sequence#) almax FROM v$archived_log WHERE resetlogs_change#=(SELECT resetlogs_change# FROM v$database) GROUP BY thread#) al, (SELECT thread# thrd, MAX(sequence#) lhmax FROM v$log_history WHERE resetlogs_change#=(SELECT resetlogs_change# FROM v$database) GROUP BY thread#) lh WHERE al.thrd = lh.thrd; Expected outcome would be similar to this. If both numbers match the query above from the Primary Database, the log shipping has been successfully put back and there are no issues. 22:13:00 sys@GSTG004D:ORACLE-DB1> SELECT al.thrd "Thread", almax "Last Seq Received", lhmax "Last Seq Applied" FROM (select thread# thrd, MAX(sequence#) almax FROM v$archived_log WHERE resetlogs_change#=(SELECT resetlogs_change# FROM v$database) GROUP BY thread#) al, (SELECT thread# thrd, MAX(sequence#) lhmax FROM v$log_history WHERE resetlogs_change#=(SELECT resetlogs_change# FROM v$database) GROUP BY thread#) lh WHERE al.thrd = lh.thrd; Thread Last Seq Received Last Seq Applied ---------- ----------------- ---------------- 1 6737 6737 1 row selected. |  |
| 4 | Stage DR and Prod DR deploys only! Return db1 database back to a replication target. Permanent Link. | - Log on to Jenkins - Navigate to platform-jobs / disaster-recovery / restore-to-standby - Parameters: - dbhost: db1 - vpc_name: Select the appropriate app vpc - acx_instance: Select the appropriate app instance - aconex_pp_version: v24.10.02 or latest - Domain_Join_User: this is your user name, used to log on to the host - Domain_Join_Password: your password for this environment Enable transaction log processing - Log on to database host using your Active Directory user name and password. - Right mouse click on the Start menu and select Computer Management - Expand the Task Scheduler and select the first folder (Library) - Select "Download 5 minute transaction logs" job and enable it | This job will find the latest full back from S3 and download it. Then drop the database, apply the latest backup, and restart transaction log processing as appropriate. To validate, log on to the host and check the babylon database. It should be in "Standby / Readonly" mode. # If this job fails: # Run Maintenance enable first. |